MICROSOFT 365 DoD

Copilot Telemetry Extraction Assessment

Evaluation for IL5

|  | Decision summary Conditionally approve a controlled tenant pilot using the Office 365 Management Activity API at https://manage.protection.apps.mil and the Azure Government Function architecture already represented in the repository. Do not approve production until the tenant and IL5 validation gates in Section 10 are evidenced. |
| --- | --- |

| Document attribute | Value |
| --- | --- |
| Prepared | August 17, 2026 |
| Environment | Microsoft 365 DoD and Azure Government; DoD IL5 target |
| Assessment basis | Microsoft documentation plus repository implementation review |
| Scope exclusion | No Purview CSV export or tenant data was analyzed |
| Decision status | CONDITIONAL GO FOR PILOT |

Prepared for architecture, security, compliance, data, and service-owner review.

# Contents

Contents	2

1. Executive Summary	4

2. User Story and Business Value	4

2.1 User Story	4

2.2 Business Value	4

2.3 Scope and Assumptions	5

3. Required Data Mapping	5

4. AC1 - Identify Available Data Sources	7

4.1 Purview Portal and Manual Export	8

4.2 Additional Tenant Reporting	8

5. AC2 - Roles, Permissions, and Identity	8

5.1 Service Account Determination	9

6. AC3 - Extraction Methods	10

6.1 PowerShell Feasibility	10

6.2 Power Automate Feasibility	11

6.3 API Processing Requirements	11

7. AC4 - Automation and Scheduling	11

7.1 Scheduling Recommendation	12

8. AC5 - Restrictions, Limits, and Data Handling	12

8.1 Security and Privacy Controls	13

9. AC6 - Recommended Architecture and Decision	14

9.1 Target Flow	14

9.2 Repository Implementation Evidence	14

9.3 Approval Recommendation	15

10. Mandatory Tenant and IL5 Validation Gates	16

11. ADO Acceptance Criteria Traceability	17

11.1 Proposed ADO Decision Text	18

11.2 Definition of Done for the Pilot	18

12. Discussion and Open Decisions	18

13. Risks and Mitigations	19

14. Microsoft References	20

|  | Evidence labels used in this assessment VERIFIED means supported by cited Microsoft documentation. CODE-SUPPORTED means the repository contains the required implementation pattern but it has not been proven in the target tenant. TENANT VALIDATION means availability or behavior must be demonstrated in the actual Microsoft 365 DoD and Azure Government environment. |
| --- | --- |

# 1. Executive Summary

The ADO ask is feasible in Microsoft 365 DoD, but the feasible path is narrower than in commercial Microsoft 365. Copilot interaction audit records can be collected through Microsoft Purview Audit's Office 365 Management Activity API using the documented DoD endpoint. The existing Azure Functions design implements this pattern with managed identity, a 15-minute polling schedule, raw archival in Azure Data Lake Storage Gen2, normalized ingestion to Azure Monitor Logs, and reporting through an Azure Monitor Workbook.

Microsoft Graph is not an acceptable primary path for this DoD use case. The Microsoft 365 Copilot usage-detail report is beta, unsupported for production, and explicitly unavailable in US Government L5 (DoD). The Microsoft Graph Audit Search APIs are also beta and unavailable in L5. Microsoft Graph Data Connect does not support national clouds. These limitations remove the simplest commercial-cloud reporting alternatives from consideration.

|  | Recommendation Use the Office 365 Management Activity API as the authoritative automated extraction mechanism. Use the Purview portal and Search-UnifiedAuditLog in Exchange Online PowerShell only for human validation, incident investigation, and reconciliation. Use Power BI DoD or the included Azure Monitor Workbook as downstream visualization, never as the source of telemetry. |
| --- | --- |

| Decision | Assessment | Rationale |
| --- | --- | --- |
| Primary extraction | SUPPORTED | Management Activity API has a documented DoD endpoint and app-only ActivityFeed.Read permission. |
| Manual validation | SUPPORTED | Purview Audit and DoD Exchange Online PowerShell provide human-operated search paths. |
| Graph usage reports | NOT VIABLE | Copilot usage-detail API is beta and unavailable in L5. |
| Graph Audit Search | NOT VIABLE | Beta, unsupported for production, and unavailable in L5. |
| Power Automate | CONDITIONAL | Could orchestrate HTTP/custom-connector calls only if DoD availability, DLP, identity, limits, and operations are approved; not preferred for this ingestion workload. |
| Production approval | CONDITIONAL | Requires target-tenant, regional capacity, endpoint, event-generation, networking, and IL5 authorization evidence. |

# 2. User Story and Business Value

## 2.1 User Story

As a Microsoft 365 DoD analytics and governance stakeholder, I need to identify supported mechanisms for extracting Microsoft 365 Copilot usage telemetry in an IL5 environment so that the organization can select, approve, and operate a reliable, secure, and supportable reporting architecture.

## 2.2 Business Value

- Provide defensible adoption metrics without depending on commercial-only APIs.

- Reduce manual Purview search and export effort through scheduled collection.

- Preserve source audit evidence before the Management Activity API's seven-day content expiration window.

- Support leadership views of active users, interaction volume, application host, first use, usage bands, and time-of-day patterns.

- Apply least privilege, controlled egress, private Azure data paths, and organization-defined retention to sensitive audit metadata.

- Create an approval record that clearly separates documented support, implemented capability, and tenant-specific proof.

## 2.3 Scope and Assumptions

- Scope is Microsoft 365 DoD and Azure Government with a DoD IL5 target boundary.

- No CSV export, production tenant, or live Copilot audit event was examined for this assessment.

- The repository is assessed as implementation evidence, not as proof of an authorized production deployment.

- Azure Government service authorization does not by itself authorize the customer workload. The organization remains responsible for workload configuration, controls, data categorization, and ATO evidence.

- Copilot audit records identify interactions and related context. They do not provide a supported basis for collecting full prompt or response text in this design.

|  | Important data interpretation The Copilot audit schema includes message identifiers and flags, application host, operation, user, timestamps, resource references, and agent/plugin/model metadata when present. It must not be represented as a full prompt-and-response content feed. |
| --- | --- |

# 3. Required Data Mapping

The table below maps the adoption data implied by the ADO ask to the best DoD source and identifies known gaps. The recommended pipeline is event-based: metrics are derived from CopilotInteraction audit events rather than copied from a pre-aggregated Graph usage report.

| Required data or metric | Available evidence | DoD source | Disposition |
| --- | --- | --- | --- |
| User identity | UserId/UserKey and associated audit identity fields | Copilot audit event | Available; protect as sensitive personnel data. |
| Interaction date/time | CreationTime | Copilot audit event | Available; events can arrive out of order. |
| Copilot workload and operation | Workload=Copilot; Operation=CopilotInteraction; RecordType | Copilot audit event | Available and suitable for event filtering. |
| Application or host | AppHost in CopilotEventData | Copilot audit event | Available when populated; supports Teams, Word, Excel, Outlook, BizChat and other host segmentation. |
| Interaction count | Count of deduplicated CopilotInteraction events | Derived in Log Analytics | Available as a derived metric; define deduplication and late-arrival rules. |
| Daily/weekly active users | Distinct active users by time window | Derived in Log Analytics | Available as a derived metric. |
| First observed use | Minimum CreationTime by user | Derived from retained history | Available after collection begins; not a historical license-assignment date. |
| Conversation/message linkage | ConversationId and message identifiers when supplied | Copilot audit event | Partially available; schema population varies by experience. |
| Agent, plugin, or model context | AgentId/name, plugin identifiers, model transparency details when present | Copilot audit event | Conditional on event type and field population. |
| Accessed resources | Identifiers, names, site URLs, sensitivity labels when present | Copilot audit event | Available but minimize or exclude unless a stated requirement justifies collection. |
| Client region | ClientRegion | Copilot audit event | Available when populated; validate tenant output. |
| License assignment | Not established by CopilotInteraction event | Separate licensing inventory | Gap. Add only if an approved DoD licensing source is identified. |
| Per-app last activity report | Commercial Graph report exposes app-specific last activity dates | Graph Copilot usage report | Not viable in DoD because the API is unavailable in L5. |
| Full prompt/response text | Not provided as a supported adoption field in this architecture | None | Out of scope; do not infer from message IDs. |

|  | ADO data sufficiency conclusion The Management Activity API supplies enough event metadata to calculate adoption and usage trends requested by the existing workbook. It does not replace license inventory, a commercial Graph per-app usage report, or content-level prompt analytics. Any acceptance criterion requiring those items must be revised or assigned a separately approved source. |
| --- | --- |

# 4. AC1 - Identify Available Data Sources

AC1 is met for a DoD-focused assessment. Each candidate source is evaluated below against supportability, data fit, and automation value.

| Source | DoD status | Data value | Assessment against ADO ask |
| --- | --- | --- | --- |
| Microsoft Purview Audit portal | SUPPORTED / VALIDATE TENANT | Interactive search and export of Copilot audit records | Useful for discovery, spot checks, and investigations. Human-operated and subject to export/search limits; not the primary recurring feed. |
| Office 365 Management Activity API | SUPPORTED | Audit.General content containing CopilotInteraction events | Best fit. Documented DoD endpoint, app-only permission, pagination, and scalable recurring download. |
| Search-UnifiedAuditLog | SUPPORTED | Unified audit records through Exchange Online PowerShell | Useful for validation and investigations. Microsoft recommends the Management Activity API for regular programmatic download. |
| Microsoft 365 admin center Copilot reports | TENANT VALIDATION | Potential aggregated adoption views and manual exports | Do not use as an architectural dependency until the exact report and export behavior are demonstrated in the DoD tenant. |
| Graph Copilot usage-detail report | NOT VIABLE | User and application last-activity dates | Attractive data fit, but beta, unsupported for production, and explicitly unavailable in L5. |
| Graph Microsoft 365 app usage reports | NOT VIABLE | Aggregated app usage | Relevant report endpoints document L5 as unsupported. |
| Graph Audit Search API | NOT VIABLE | Asynchronous audit queries and records | Beta, unsupported for production, and explicitly unavailable in L5. |
| Microsoft Graph Data Connect | NOT VIABLE | Bulk Microsoft 365 datasets | National clouds are not supported. |
| Azure Monitor Logs / ADLS Gen2 | SUPPORTED DOWNSTREAM | Retained normalized and raw audit data | These are customer-controlled destinations and query stores, not original Microsoft 365 telemetry sources. |
| Power BI DoD | SUPPORTED DOWNSTREAM | Semantic modeling and visualization | Supported DoD service with government endpoints and feature differences. It does not create or extract Copilot audit records. |

## 4.1 Purview Portal and Manual Export

Purview Audit is the authoritative human interface for audit search. Users require the Audit Logs or View-Only Audit Logs role. Audit Standard retention is documented as 180 days. Portal exports are capped at 50,000 rows for Standard and 1,000,000 rows for Premium, and large search jobs can take up to 48 hours. These characteristics make portal export appropriate for validation and exception handling, not the recurring ingestion backbone.

## 4.2 Additional Tenant Reporting

A Microsoft 365 admin center Copilot usage view may be useful to compare totals or last-activity indicators if it is present in the DoD tenant. Because this assessment found no authoritative national-cloud statement proving the exact report's DoD availability and export contract, it is classified as tenant validation. It must not be made a production dependency until demonstrated and approved.

# 5. AC2 - Roles, Permissions, and Identity

AC2 is met by identifying the least-privilege access model for each mechanism. The preferred automated architecture does not require a standing human service account or stored client secret.

| Mechanism | Identity | Minimum access | Operational note |
| --- | --- | --- | --- |
| Management Activity API | Function App system-assigned managed identity | Office 365 Management APIs application role ActivityFeed.Read | Preferred. App-only token to the DoD Management Activity API audience; no user sign-in during scheduled runs. |
| Permission assignment | Authorized deployment operator | Delegated AppRoleAssignment.ReadWrite.All plus an Entra role authorized to grant app roles | Needed during setup only. Use privileged access workflow; do not leave broad permanent assignment. |
| Purview Audit portal | Named human account | Audit Logs or View-Only Audit Logs role | Use approved privileged workstation, MFA, and time-bound access where available. |
| Search-UnifiedAuditLog | Named human/operator account | Audit Logs or View-Only Audit Logs role; Exchange Online connection to O365USGovDoD | Best for interactive or controlled semiautomated validation. |
| Graph Copilot report | App or delegated identity | Reports.Read.All; supported Entra role for delegated access | Permission is documented, but endpoint is unavailable in L5 and therefore not usable. |
| Azure raw archive | Function managed identity | Storage Blob Data Contributor on audit storage | Repository implementation evidence; validate exact scope and deny public access. |
| Function host storage | Function managed identity | Storage Blob Data Owner, Queue Data Contributor, Table Data Contributor | Repository implementation evidence for runtime state and host operation. |
| Logs ingestion | Function managed identity | Monitoring Metrics Publisher on the DCR | Repository implementation evidence; validate Data Collection Endpoint audience and network path. |
| Azure administration | Named administrators via groups | Least-privilege Azure RBAC by duty | Separate deployer, security reviewer, data operator, and report viewer duties. |
| Power BI authoring | Named licensed user or approved service principal | Contributor or higher; Build on semantic model as needed; Pro/PPU or capacity licensing | DoD endpoint and feature set differ. Authors do not need Purview roles if they only consume curated data. |
| Power BI consumption | Named user/group | Viewer/app audience and applicable government license or capacity | Use row-level security and remove export/build permissions unless required. |

## 5.1 Service Account Determination

No traditional service account is required for the recommended pipeline. A system-assigned managed identity avoids password rotation and stored application secrets. Human accounts remain necessary for initial app-role approval, Purview validation, deployment, and break-glass operations. Those accounts should be named, auditable, MFA-protected, and governed through the organization's privileged access process.

|  | Least-privilege guardrail Do not assign Global Administrator to the runtime identity. Do not grant Purview audit roles to Power BI consumers. Do not expose raw audit storage to report viewers. Grant the Function identity only the API and Azure data-plane roles necessary for collection and ingestion. |
| --- | --- |

# 6. AC3 - Extraction Methods

AC3 is met by comparing manual export, PowerShell, API, Power Automate, and scheduled Azure automation.

| Method | Automation | DoD feasibility | Recommended use |
| --- | --- | --- | --- |
| Purview portal export | Manual | Supported subject to tenant roles and report availability | Sample validation, investigations, and reconciliation. |
| Search-UnifiedAuditLog PowerShell | Semi-automated | Connect using ExchangeEnvironmentName O365USGovDoD | Controlled validation and incident queries. Avoid as the recurring bulk downloader. |
| Management Activity API script | Fully automated | Supported with https://manage.protection.apps.mil and ActivityFeed.Read | Primary extraction protocol. |
| Azure Functions timer | Fully automated | Code-supported for Azure Government; target environment validation required | Preferred execution engine for this repository. |
| Power Automate scheduled flow | Potentially automated | Conditional on DoD environment, connector, DLP, identity, limits, and operational validation | Not preferred for high-volume paging, retries, raw archival, and stateful audit ingestion. |
| Graph reporting API | Fully automated in supported clouds | Unavailable in L5 | Reject for DoD architecture. |
| Graph Audit Search API | Asynchronous API | Unavailable in L5 and beta | Reject for DoD architecture. |
| Manual admin-center export | Manual | Tenant validation | Optional reconciliation only; not a source of record. |

## 6.1 PowerShell Feasibility

Search-UnifiedAuditLog returns 100 records by default and supports a page size up to 5,000. A ReturnLargeSet session strategy can retrieve up to 50,000 records. These paging constraints, the human identity model, and Microsoft's explicit recommendation to use the Management Activity API for regular programmatic downloads make PowerShell a secondary mechanism.

## 6.2 Power Automate Feasibility

A scheduled cloud flow could theoretically call the Management Activity API through HTTP or a custom connector. That design would add saved connection credentials or app registration decisions, DLP policy dependencies, connector governance, flow limits, pagination/retry implementation, and environment lifecycle requirements. It should be considered only if the organization mandates Power Platform and a DoD proof confirms the exact connector, identity, endpoint, DLP, and throughput behavior. The Azure Function is the more transparent and supportable fit for this stateful ingestion pattern.

## 6.3 API Processing Requirements

- Start or verify the Audit.General subscription; allow the documented 15-minute interval around subscription-start calls.

- Expect up to 12 hours before the first content blobs become available after a new subscription.

- Query content windows no larger than 24 hours and no more than seven days in the past.

- Follow NextPageUri until pagination is complete.

- Download every returned content URI before content expires after seven days.

- Do not assume chronological delivery. Deduplicate and accept late-arriving records.

- Honor Retry-After and apply bounded backoff for HTTP 429 and transient failures.

- Maintain a durable checkpoint and alert if the collection lag approaches the seven-day recovery boundary.

# 7. AC4 - Automation and Scheduling

AC4 is met. The recommended design is fully automated after one-time administrative setup, with human interaction reserved for approval, validation, monitoring, and exception response.

| Lifecycle activity | Classification | Frequency or trigger | Owner |
| --- | --- | --- | --- |
| Grant ActivityFeed.Read | Human approval | One-time and on identity recreation | Entra / Microsoft 365 administrator |
| Start or verify Audit.General | Automated and idempotent | Every 15 minutes in repository design | Function App |
| List and download content | Fully automated | Every 15 minutes | Function App |
| Archive raw records | Fully automated | Each successful polling cycle | Function App |
| Normalize and ingest | Fully automated | Each successful polling cycle; repository chunks up to 500 records | Function App / DCR |
| Checkpoint progress | Fully automated | After successful processing | Function App |
| Health and lag review | Automated alert plus human response | Continuous; daily operational review recommended | Operations |
| Purview reconciliation | Human or semiautomated | Pilot, after schema changes, and periodic sample | Audit / data owner |
| Access review | Human governance | Organization-defined; at least quarterly recommended | Security / system owner |
| Retention review | Human governance | At deployment and policy change | Records / privacy / system owner |

## 7.1 Scheduling Recommendation

Retain the 15-minute polling schedule. It gives substantial recovery margin against the seven-day source-content expiration window while accommodating normal service latency. Purview documentation describes typical core-service audit latency of 60 to 90 minutes and no guaranteed SLA, so dashboards must display ingestion freshness rather than imply real-time completeness.

|  | Required operational objective Alert on failed runs, authorization errors, throttling that exhausts retries, missing checkpoints, zero-event anomalies, and collection lag. A collection process that silently remains down for seven days can no longer guarantee recovery from the Management Activity API. |
| --- | --- |

# 8. AC5 - Restrictions, Limits, and Data Handling

AC5 is met by documenting source limits and the controls needed to handle Copilot audit metadata inside an IL5 workload.

| Constraint | Documented behavior | Required response |
| --- | --- | --- |
| API content availability | Content expires seven days after availability if not retrieved | Poll frequently, retain durable checkpoints, monitor lag, and document outage recovery limits. |
| Content query window | No more than 24 hours per request and no more than seven days back | Use bounded windows and backfill loops. |
| Throttling | Baseline approximately 2,000 requests/minute per tenant, dynamically influenced by tenant factors | Follow Retry-After, back off, cap concurrency, and monitor 429 responses. |
| Ordering | Events are not guaranteed to arrive chronologically | Deduplicate by stable event identity and process overlap windows or late arrivals. |
| Initial subscription delay | First content blobs may take up to 12 hours | Do not classify an empty initial window as failure until the documented delay is considered. |
| Purview search latency | Typical 60-90 minutes for core services; no SLA; large searches can take up to 48 hours | Publish freshness metadata and avoid real-time claims. |
| Purview retention | Audit Standard is 180 days | Set customer archive retention by approved records policy; do not assume Premium retention applies to every Copilot record. |
| Portal export size | 50,000 rows Standard; 1,000,000 Premium | Use portal export only for bounded validation and investigations. |
| Sensitive fields | Identity, resource names/URLs, sensitivity labels, agent details, and client region may appear | Minimize fields, restrict raw access, encrypt, audit access, and apply retention/deletion policy. |
| Prompt/response content | Message metadata does not establish full prompt/response text availability | Do not advertise or design content analytics without a separately authorized source and privacy review. |
| Cross-cloud movement | Government and commercial clouds have different endpoints and feature boundaries | Keep collection, storage, processing, and visualization within the approved boundary unless an explicit cross-domain transfer is authorized. |
| Regional feature variation | Azure Government services and configurations can differ by region | Validate Function plan/SKU, provider/API versions, quotas, private endpoints, AMPLS, and DCR features in the selected region. |
| IL5 workload isolation | Services in US Gov regions can require extra configuration for IL5WI | Map every deployed service to current audit scope and implement required compute/storage isolation controls. |

## 8.1 Security and Privacy Controls

- Classify Copilot audit data before deployment and document whether user identity and resource references are CUI or otherwise controlled.

- Use TLS 1.2 or later, Azure Storage encryption, Log Analytics protections, and customer-managed keys if required by the system security plan.

- Disable public storage access and use private endpoints/private DNS for Azure data services where supported and approved.

- Recognize that the Microsoft 365 DoD Management Activity API is an external service endpoint. Provide controlled outbound TCP 443 through the approved egress path and allowlist the required DoD destinations.

- Separate raw archive access from curated analytics access. Raw event data should have the narrowest audience.

- Use immutable or write-protected retention only when required by records or investigation policy; define deletion and legal-hold behavior.

- Log administrative changes, role assignments, data access, ingestion failures, and report sharing.

- Use group-based access and periodic recertification. Remove stale Power BI workspace and Azure RBAC assignments.

- Do not place sensitive information in Azure resource names, tags, deployment outputs, or operational alerts.

## 8.2 Storage Volume and Cost Estimate

Raw Copilot audit records are archived to Azure Blob Storage (ADLS Gen2). Using the following assumptions:

• 70,000 users

• 10 Copilot interactions/day

• 30 days/month

• ~2 KB per CopilotInteraction audit record

• No deletion or archival

Monthly Growth

70,000 × 10 × 30 = 21,000,000 records/month

21,000,000 × 2 KB = 42,000,000 KB

≈ 40 GB/month

After 3 Months

| Month | Data Added | Total Stored |
| --- | --- | --- |
| Month 1 | 40 GB | 40 GB |
| Month 2 | 40 GB | 80 GB |
| Month 3 | 40 GB | 120 GB |

Azure Blob Storage Cost

Using a typical Hot LRS storage rate of roughly $0.02/GB-month:

| Month | Data Stored | Monthly Cost |
| --- | --- | --- |
| Month 1 | 40 GB | ~$0.80 |
| Month 2 | 80 GB | ~$1.60 |
| Month 3 | 120 GB | ~$2.40 |

Total storage charges over the 3 months (Azure charges for the stored volume each month): $0.80 + $1.60 + $2.40 ≈ $4.80.

If the Log Size Is Larger

If the actual audit records average 5 KB instead of 2 KB: monthly data is ~100 GB, the 3-month retained volume is ~300 GB, the month 3 storage cost is ~$6/month, and total 3-month storage charges are ~$12.

Cost Summary

For 70,000 Copilot users generating 10 interactions/day, storing raw Copilot audit logs in Azure Blob Storage is very inexpensive: ~120 GB retained after 3 months, ~$2.40/month by month 3, and ~$4.80 cumulative storage cost across the first 3 months. The real expense is usually log ingestion and retention in Log Analytics, Microsoft Sentinel, Splunk, or a SIEM — not the blob storage itself. At this scale, storage is measured in dollars, while SIEM ingestion can be measured in hundreds or thousands of dollars depending on retention and analytics requirements.

# 9. AC6 - Recommended Architecture and Decision

## 9.1 Target Flow

| Stage | Component | Control or behavior |
| --- | --- | --- |
| 1. Source | Microsoft Purview Audit in Microsoft 365 DoD | CopilotInteraction records in Audit.General. |
| 2. API | Office 365 Management Activity API | DoD endpoint manage.protection.apps.mil; app-only ActivityFeed.Read. |
| 3. Egress | Approved Azure Government outbound path | NAT/egress control and allowlisting; TLS 443; no dependency on commercial endpoints. |
| 4. Collector | Azure Functions v4 PowerShell 7.4 | Managed identity, 15-minute timer, pagination, throttling retry, state, and deduplication. |
| 5. Raw archive | ADLS Gen2 in Azure Government | Date-partitioned source JSON, private access, approved retention. |
| 6. Normalize | Data Collection Rule transform | Extract adoption fields such as AppHost, LicenseType, ConversationId, target-agent name, and platform agent ID. |
| 7. Analytics | Azure Monitor Logs | Curated event table, KQL metrics, ingestion health, and freshness. |
| 8. Visualization | Azure Monitor Workbook and optionally Power BI DoD | Role-separated reporting; Power BI uses app.mil.powerbigov.us and government licensing. |
| 9. Validation | Purview portal / Search-UnifiedAuditLog | Sample reconciliation and incident investigation, not parallel bulk ingestion. |

## 9.2 Repository Implementation Evidence

| Repository artifact | Evidence | Assessment |
| --- | --- | --- |
| function-app/CloudEnvironment.ps1 | DoD Management API, Graph, Monitor, storage, and token endpoint mappings | CODE-SUPPORTED |
| function-app/StartSubscription/run.ps1 | Idempotent Audit.General subscription check/start | CODE-SUPPORTED |
| function-app/PullCopilotAudit/run.ps1 | Managed identity tokens, windows, pagination, Workload=Copilot filtering, archive, chunked ingestion, retry, state | CODE-SUPPORTED |
| scripts/Post-Deploy.ps1 | USGovDoD Graph environment and ActivityFeed.Read app-role assignment | CODE-SUPPORTED |
| infra/main.bicep | Function, managed identity, ADLS, Log Analytics, DCE/DCR, AMPLS, private DNS, NAT, and Azure RBAC | CODE-SUPPORTED / REGION VALIDATION |
| workbook/copilot-adoption-workbook.json | Active users, app distribution, new users, top users, interaction bands, and usage by hour | CODE-SUPPORTED |

## 9.3 Approval Recommendation

|  | CONDITIONAL GO FOR PILOT Approve a non-production DoD tenant pilot of the Management Activity API and Azure Government Function architecture. The protocol and implementation pattern align with the ADO ask. Production approval is withheld until every mandatory gate in Section 10 is passed and attached to the system authorization record. |
| --- | --- |

| Option | Decision | Reason |
| --- | --- | --- |
| Management Activity API + Azure Function | SELECT | Only evaluated option combining documented DoD endpoint support, app-only automation, raw preservation, scalable processing, and required event detail. |
| Purview portal / UAL PowerShell | RETAIN AS SECONDARY | Essential validation and investigation path, but operationally weaker for recurring bulk collection. |
| Graph Copilot or M365 usage reports | REJECT | Unavailable in US Government L5; Copilot report is also beta. |
| Graph Audit Search | REJECT | Unavailable in L5 and unsupported for production. |
| Power Automate | DEFER | Adds connector, DLP, identity, throughput, and lifecycle uncertainty without improving the selected design. |
| Power BI DoD | OPTIONAL DOWNSTREAM | Supported government visualization service; validate feature fit and network access. Azure Monitor Workbook already covers the repository's metrics. |

# 10. Mandatory Tenant and IL5 Validation Gates

The following gates are acceptance evidence, not optional implementation notes. A production decision should record owner, date, evidence link, result, and any compensating control for each item.

| Gate | Required evidence | Pass criterion |
| --- | --- | --- |
| DoD enterprise application | Screenshot or API evidence for Office 365 Management APIs service principal in target tenant | Service principal exists and exposes ActivityFeed.Read. |
| Runtime app role | Entra app-role assignment record | Function managed identity has ActivityFeed.Read and no unnecessary Microsoft 365 app roles. |
| Token audiences | Decoded non-secret token metadata and successful test calls | Managed identity receives accepted tokens for Management API, Azure Monitor, and Azure Storage government audiences. |
| Audit subscription | Successful list/start subscription responses | Audit.General is enabled and remains active without duplicate subscriptions. |
| Copilot event production | Purview sample and API-retrieved sample generated by approved test users | Workload=Copilot and CopilotInteraction records appear with required fields. |
| Data reconciliation | Bounded comparison between Purview/UAL and pipeline counts | Documented tolerance is met after accounting for latency, duplicates, and late arrivals. |
| Region and capacity | Azure deployment what-if or pilot deployment evidence | Selected region supports required providers/API versions, Flex Consumption FC1 or approved equivalent, quota, AMPLS, DCE/DCR, private endpoints, and DNS. |
| IL5 authorization scope | System owner and ISSM/ISSO review against current Microsoft audit scope and customer SSP | Every service, region, SKU, and configuration is permitted for the workload's IL5 implementation. |
| IL5 isolation | Compute/storage isolation design and validation | Required IL5WI controls are implemented in US Gov regions, or approved US DoD region design is used. |
| Outbound connectivity | Firewall/NAT logs and approved allowlist | Function reaches only required DoD and Azure Government endpoints over TCP 443; traffic is observable and attributable. |
| Private Azure paths | DNS resolution and connection tests | Storage, Logs, DCE/AMPLS, and other approved Azure data services resolve and connect as designed. |
| Failure recovery | Test of checkpoint, replay, 429 handling, and transient failure | No silent data loss; recovery stays inside the seven-day source-content window. |
| Schema and metric quality | Field completeness profile and KQL metric test | Required ADO metrics are calculable; missing optional fields are documented. |
| Data protection | Classification, retention, access matrix, encryption, logging, and deletion evidence | Security/privacy/records owners approve raw and curated handling. |
| Visualization | Workbook and optional Power BI DoD access test | Approved users can view curated metrics without access to raw audit data; export/sharing controls work. |
| Operations | Runbook, alert tests, support ownership, and escalation path | Named team can detect and recover before the seven-day retrieval boundary. |

# 11. ADO Acceptance Criteria Traceability

| Acceptance criterion | Result | Evidence in this assessment | Remaining action |
| --- | --- | --- | --- |
| AC1 - Identify available sources | COMPLETE | Purview, UAL, Management API, tenant reporting, Graph reports, Graph Audit Search, Data Connect, Azure stores, and Power BI evaluated. | Demonstrate tenant-only items. |
| AC2 - Identify roles and permissions | COMPLETE | Human audit roles, ActivityFeed.Read, setup privilege, Azure RBAC, Power BI roles, and service-account decision documented. | Approve assignment matrix and privileged workflow. |
| AC3 - Determine extraction methods | COMPLETE | Manual export, PowerShell, API, Azure Function, Power Automate, Graph, and admin-center export compared. | Pilot selected API path. |
| AC4 - Determine automation level | COMPLETE | Human setup, 15-minute automation, reconciliation, operations, and governance activities classified. | Implement alerts and operations acceptance. |
| AC5 - Document restrictions | COMPLETE | Throttles, pagination, windows, expiration, latency, retention, exports, ordering, privacy, cloud boundaries, and IL5 variation covered. | Approve controls and retention. |
| AC6 - Recommend architecture and obtain decision | CONDITIONAL | Management API and Azure Function selected; secondary and rejected options identified; validation gates defined. | Architecture/security authorize pilot, then production after gates pass. |

## 11.1 Proposed ADO Decision Text

Approve a controlled Microsoft 365 DoD pilot using the Office 365 Management Activity API and the Azure Government managed-identity Function architecture. The pilot will validate Copilot audit-event availability, field completeness, reconciliation, regional service availability, IL5 isolation, token audiences, controlled egress, and operational recovery. Microsoft Graph Copilot reports and Graph Audit Search are excluded because the documented APIs are unavailable in US Government L5. Production approval requires completion of all mandatory validation gates and security authorization updates.

## 11.2 Definition of Done for the Pilot

- ActivityFeed.Read is approved and assigned to the Function managed identity.

- Audit.General is active and test CopilotInteraction events are retrieved through the DoD endpoint.

- Raw and normalized records remain inside the approved Azure Government boundary.

- Pipeline totals reconcile to a bounded Purview or UAL sample within an approved tolerance.

- Required adoption metrics are validated against the ADO data mapping, and all gaps are accepted.

- Security, privacy, records, architecture, and operations owners approve evidence and residual risks.

- A production go/no-go decision is recorded; pilot access and data are removed if the decision is no-go.

# 12. Discussion and Open Decisions

| Decision topic | Question | Recommended position |
| --- | --- | --- |
| Metric scope | Are interaction trends sufficient, or is license assignment required? | Treat license inventory as a separate source requirement; do not infer licensing from audit activity. |
| Identity display | Should reports show UPN/display name or pseudonymous identifiers? | Use the least identifiable form that meets the business need; restrict named-user views. |
| Resource metadata | Are accessed resource names, URLs, and labels required? | Exclude from curated adoption analytics by default; retain raw only if approved. |
| Retention | How long should raw and normalized data be retained? | Set from records, privacy, and mission need; do not simply mirror Purview retention or retain indefinitely. |
| Visualization | Workbook only or Power BI DoD? | Begin with the included Workbook. Add Power BI only for a defined consumer or semantic-model requirement. |
| Deployment region | US Gov region with IL5WI or US DoD region? | Choose through the system authorization process after checking every service/SKU and isolation requirement. |
| Premium Audit | Is Audit Premium required? | Not required for the primary API pattern. Evaluate only for a documented retention, search, or bandwidth need and verify Copilot-specific benefit. |
| Power Automate | Should low-code orchestration be retained as an alternate? | Defer unless a mandated platform decision justifies a separate DoD proof and operational model. |
| Operational SLO | What freshness and completeness can be promised? | Publish a measured ingestion-lag objective, not a real-time SLA; alert well before seven days. |
| Historical baseline | How will pre-pilot adoption history be handled? | Use available Purview retention and bounded approved backfill, recognizing the API's seven-day content window. |

# 13. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Copilot audit fields differ or are absent in DoD | Metrics cannot be calculated as designed | Run approved test scenarios, profile field completeness, and revise the schema/ADO requirement before production. |
| Collector outage exceeds seven days | Irrecoverable source gap | 15-minute schedule, alerts, checkpoint monitoring, tested replay, and incident escalation. |
| Identity or API role is overprivileged | Unauthorized tenant or Azure access | Managed identity, ActivityFeed.Read only, scoped Azure RBAC, separation of duties, and access reviews. |
| Raw audit data exposed to report users | Privacy or CUI spill | Separate raw and curated stores, private networking, restricted RBAC, and Power BI/workbook access controls. |
| Commercial endpoint accidentally used | Authentication failure or cross-boundary concern | Cloud resolver, configuration validation, egress allowlist, and test assertions for .mil/.us government endpoints. |
| Regional Azure feature or quota mismatch | Deployment failure or unsupported topology | Predeployment region/SKU/provider checks and pilot deployment in the selected subscription. |
| Dashboard interpreted as real time | Incorrect operational decisions | Display last successful poll, newest event time, lag, and known audit latency. |
| Schema evolution | Ingestion or report breakage | Retain raw JSON, tolerate optional fields, monitor transform failures, and use controlled schema/version changes. |
| Power BI DoD feature gap | Refresh, sharing, or governance requirement not met | Validate current DoD feature table and gateway/network path; retain Workbook as baseline. |
| Authorization assumption | Workload deployed without sufficient IL5 evidence | Treat Microsoft service audit scope as inherited evidence only; complete customer controls and ATO review. |

# 14. Microsoft References

Reference pages should be rechecked during production approval because national-cloud availability, limits, and feature parity can change.

[1] Search for and delete Microsoft 365 Copilot interaction data in Microsoft Purview. https://learn.microsoft.com/en-us/purview/audit-copilot

[2] Office 365 Management Activity API schema: Microsoft Copilot events. https://learn.microsoft.com/en-us/office/office-365-management-api/copilot-schema

[3] Get started with Office 365 Management APIs. https://learn.microsoft.com/en-us/office/office-365-management-api/get-started-with-office-365-management-apis

[4] Office 365 Management Activity API reference. https://learn.microsoft.com/en-us/office/office-365-management-api/office-365-management-activity-api-reference

[5] Office 365 Management Activity API troubleshooting. https://learn.microsoft.com/en-us/office/office-365-management-api/troubleshooting-the-office-365-management-activity-api

[6] Learn about auditing solutions in Microsoft Purview. https://learn.microsoft.com/en-us/purview/audit-solutions-overview

[7] Search the audit log. https://learn.microsoft.com/en-us/purview/audit-search

[8] Search-UnifiedAuditLog cmdlet. https://learn.microsoft.com/en-us/powershell/module/exchange/search-unifiedauditlog

[9] Connect to Exchange Online PowerShell. https://learn.microsoft.com/en-us/powershell/exchange/connect-to-exchange-online-powershell

[10] Microsoft Graph beta: getMicrosoft365CopilotUsageUserDetail. https://learn.microsoft.com/en-us/graph/api/reportroot-getmicrosoft365copilotusageuserdetail?view=graph-rest-beta

[11] Microsoft Graph Audit Search API overview. https://learn.microsoft.com/en-us/graph/api/resources/security-auditlogquery?view=graph-rest-beta

[12] Microsoft Graph national cloud deployments. https://learn.microsoft.com/en-us/graph/deployments

[13] Microsoft Graph Data Connect overview. https://learn.microsoft.com/en-us/graph/data-connect-concept-overview

[14] Power BI for US Government customers. https://learn.microsoft.com/en-us/fabric/enterprise/powerbi/service-government-us-overview

[15] Roles in Power BI workspaces. https://learn.microsoft.com/en-us/power-bi/collaborate-share/service-roles-new-workspaces

[16] Power Platform data policies. https://learn.microsoft.com/en-us/power-platform/admin/wp-data-loss-prevention

[17] Compare Azure Government and global Azure. https://learn.microsoft.com/en-us/azure/azure-government/compare-azure-government-global-azure

[18] Azure and Microsoft cloud services compliance scope. https://learn.microsoft.com/en-us/azure/azure-government/compliance/azure-services-in-fedramp-auditscope

[19] Azure Government security. https://learn.microsoft.com/en-us/azure/azure-government/documentation-government-plan-security

|  | Assessment boundary This document is an engineering and feasibility assessment. It is not an Authority to Operate, legal opinion, records schedule, privacy determination, or Microsoft service guarantee. The customer authorization team makes the final IL5 deployment decision using current service evidence and tenant test results. |
| --- | --- |